Release Plan

Product name: SlugSync

Team name: J.E.R.R.K

Initial Release

Release date: July 5th

High Level Goals

- Have a dashboard where you can see all your personal events as well as browse events in your area. Also being able to post events to this dashboard which can be seen by others

- Have a calendar that is managed by your AI assistant but can also be manually edited

- Get a daily digest of your schedule and potential events from your AI assistant catered to personal interest

- Page where you can view your friends and see their calendars as well as a ‘Group Calendar’ which will be a shared calendar for you and your friends

Sprint 1:

  - As a user I want to see a dashboard so I can decide what events I want to attend; 1.1,  3

  - As a user I want to see my calendar so I can view my schedule, 1.2, 5

  - As a user I want to have an account profile so I can see my information such as clubs/classes I’m in, 1.3, 3

  - As a user I want to be able to add/delete/edit events to my calendar so I can start building my schedule, 1.4, 5

Sprint 2:

- As a user I want announcements from Discord Channels so I’m in to be automatically added to the dashboard so I can choose to add it to my schedule, 2.1, 13

- As a user I want the web page to have a personal and community dashboard so I have the choice to view either,  2.2,  2

- As a user I want to be able to post events into the dashboards so people can see them and add them to their schedule, 2.3,  5

- As a user I want the dashboard filtered to my preferences so I see, 2.4, 5

- As a user  I want to have my ai assistant add/remove/edit events in my calendar so I don’t have to 2.5, 8

Sprint 3:

- As a user I want events to be added to the dashboard if they are announced on Instagram so that I can see them along with the rest of my events, 3.1, 20

- As a user I want AI to be able to gather other event data and present it as a suggestion based on my preferences, 3.2, 8

- As a user I want to be able to add friends and view their schedules so we can coordinate hang outs, 3.3,  5

Sprint 4:

  - As a user I want to be able to share my calendar to my friends so they can see my schedule, 4.1, 5

  - As a user I want to create private events that are only visible to me so that my friends can’t see them, 4.2, 3

  - As a user I want to have my calendar to be compatible with Google Calendar and Apple Calendar so that I can have all my events synced, 4.2,13

• Product backlog: