CSE 115A – Introduction to Software Engineering Release Summary

SlugSync

July 20, 2026

Key user stories and acceptance criteria: Give a list of key user stories with their acceptance  criteria that can serve as a guide for an acceptance test.

User Stories:

SlugSync — Acceptance Criteria

User stories and acceptance criteria to guide functional testing and the pre-release acceptance test.

Sprint 1

User Story 1.1 — Dashboard (3 pts) — Dashboard

As a user I want to see a dashboard so I can decide what events I want to attend.

- View events on the dashboard with key details (title, date, time, location)

- Use the filter navigation to narrow which events are shown

- Events are fetched from Supabase and displayed correctly

- See a clear empty state when there are no events

- Dashboard loads correctly for a logged-in user

User Story 1.2 — Calendar (5 pts) — Calendar

As a user I want to see my calendar so I can view my schedule.

- View my schedule on a calendar at the correct dates and times

- Calendar pulls my saved event data from Supabase

- Navigate the calendar between time periods

- Calendar displays consistently with the app's styling

- Events persist and still display correctly after a refresh

User Story 1.3 — Account Profile (4 pts) — Account Profile

As a user I want to have an account profile so I can see my information such as clubs/classes I'm in.

- Sign in via Supabase auth and reach my profile

- View my account information on the profile page

- View the clubs/classes associated with my account

- Profile information is pulled from Supabase and displays correctly

- Profile shows only my own information

User Story 1.4 — Add / Delete / Edit Events (5 pts) — Add/Delete/Edit Events

As a user I want to be able to add/delete/edit events to my calendar so I can start building my schedule.

- Add an event through the event form and have it saved to Supabase

- Edit an existing event and have the change saved

- Delete an event and have it removed

- Calendar view refreshes to reflect adds, edits, and deletes

- Required fields are validated before saving

- Changes persist across sessions

Sprint 2

User Story 2.2 — Personal and Community Dashboards (2 pts) — Personal & Community Dashboards

As a user I want the web page to have a personal and community dashboard so I have the choice to view either.

- Toggle or tab between personal and community views

- Personal view shows only my events

- Community view shows community events

- The selected view is clearly indicated and controls what's displayed

User Story 2.3 — Post Events to Dashboards (5 pts) — Post Events

As a user I want to be able to post events into the dashboards so people can see them and add them to their schedule.

- Create and post an event to the community dashboard

- Posted event is saved to Supabase and appears in the community feed

- Other users can see the posted event

- Other users can add the posted event to their own schedule

User Story 2.4 — Preference-Filtered Dashboard (5 pts) — Preference Filtering

As a user I want the dashboard filtered to my preferences so I see relevant content.

- Set my preferences (clubs, classes, categories)

- Preferences are stored in Supabase

- Dashboard fetch applies my preferences to filter events

- Dashboard shows events matching my preferences and hides or de-emphasizes the rest

- Updating my preferences updates what I see

User Story 2.5 — AI Assistant Manages Calendar (8 pts) — AI Assistant

As a user I want my AI assistant to add/remove/edit events in my calendar so I don't have to.

- Enter a natural-language command through the assistant interface

- The assistant maps my command to the correct calendar action (add, remove, edit)

- The resulting change is saved to Supabase and reflected on my calendar

- I get clear feedback when the assistant can't understand a request

Sprint 3

User Story 3.1 — Event Details View (3 pts) — Event Details

As a user I want to be able to click on an event and see its details and full description so I can decide if it's something I want to attend.

- Click an event and see a detail view with its title, full description, date, time, location, and source

- The detail view is read-only (viewing, not editing)

- The full description is stored and displays correctly from the events table

- The detail view matches the app's design system

- Clicking an event card on the dashboard opens its detail view

User Story 3.2 — Login / Signup Gate (5 pts) — Login / Signup

As a user I want to log in or sign up as the first thing I see, since the app requires an account, so I can securely access my calendar and data.

- Unauthenticated users are routed to login/signup before the rest of the app loads

- I can sign up with validation and clear error messages

- I can log in, and my session persists across page refreshes

- I can log out

- Logged-in users are directed to the dashboard; logged-out users to login

- The login/signup page matches the design system

User Story 3.3 — Add a Website Source (8 pts) — Website Source

As a user I want to be able to add a website of my choice for events to be parsed from so I can keep updated with events from places I like.

- Add, view, and remove my own saved website URLs

- I can only access my own saved sources

- The app fetches content from a saved URL and parses it for events

- Parsed events are shown to me for confirmation before saving

- Confirmed events are saved to the events table

- Failure cases are handled gracefully (blocked fetch, empty page, no events found)

User Story 3.4 — Daily Digest (8 pts) — Daily Digest

As a user I want a daily digest of my upcoming schedule and suggested events catered to my interests, so I can start my day informed.

- View a digest section on the dashboard summarizing my upcoming events

- The digest includes a natural-language summary of my schedule

- The digest includes suggested events based on my interests

- Empty and failure states are handled (no events, no interests, AI error)

- The digest matches the design system

User Story 3.5 — Add Friends and View Schedules (5 pts) — Friends

As a user I want to add friends and view their schedules so that we can coordinate hangouts.

- Search for and add another user as a friend

- View my friends list

- View a friend's shared availability or schedule

- Privacy controls limit what a friend can see

- Empty states are handled (no friends yet)

User Story 3.6 — Shared Group Calendar (8 pts) — Group Calendar

As a user I want a shared group calendar with my friends, so we can see each other's events and plan things together.

- Create a group and add friends to it

- View a group calendar that merges members' shared events

- Permissions control who can add, edit, or delete group events

- Switch between my personal calendar and group calendars

- Group members only see events shared with the group

User Story 3.7 — Clear, Consistent, Modern Interface (5 pts) — Interface & Design

As a user I want SlugSync to have a clear, consistent, and modern interface so that I can easily discover events, manage my calendar, and navigate the application.

- A consistent design system (typography, spacing, buttons, cards, forms, navigation, event tags) is applied across the app

- The Dashboard uses the new design

- The Calendar uses the new design without losing functionality

- The Profile page uses the new design while keeping its behavior intact

- Navigation between pages is clear and consistent

Known Problems: List the major bugs (you can reference your Test Report), omissions (missing  functionality, edge cases that are not handled), design shortcuts (e.g. hard coded data), etc.

### Functional Bugs

- “Visible to friends” events are saved as private.
 The event form includes a friends-only visibility option, but the current event logic and database schema only support community or private events. As a result, selecting “Visible to friends” silently saves the event as private.

- Profile privacy settings are not fully enforced.
 Settings such as schedule visibility, class visibility, club visibility, friend requests, and group invites can be changed on the profile page, but several of these settings are not checked when other users access information or send requests.

- Group membership cannot be changed after creation.
 Users can select group members when first creating a group, but there is currently no way to add or remove members afterward without deleting and recreating the group.

- The dashboard duplicate-event check is limited.
 Events are considered duplicates based mainly on their title and date. Two different events with the same title on the same day may incorrectly be treated as the same event.

### Incomplete Functionality

- Instagram event integration was not completed.
 Instagram appears as a future event source, but the app does not currently import events from Instagram.

- Discord event integration was not completed.
 Discord is also shown as a future source, but there is no completed Discord bot, server authorization, or event-import workflow.

- There is no password-reset flow.
 Users can sign up, log in, and log out, but they cannot currently request a password reset through the app.

- Friends-only event sharing is incomplete.
 Friends can view shared availability, but they cannot view full events marked as visible to friends.

- Some profile interests are stored but not used.
 Interests selected during onboarding or on the profile page are saved and displayed, but they are not currently used for event filtering, recommendations, or the daily digest.

- Group invitations are not implemented.
 Group members can only be selected during group creation. There is no separate invite, accept, or reject process.

### Design Shortcuts and Limitations

- Mock events are used as a fallback.
 If the community-events request fails, the dashboard may display hard-coded mock events instead of clearly notifying the user that live data could not be loaded.

- Preference filtering works better with mock data than real events.
 Club, class, and category fields are not fully included in the production event data structure, so some preference filters are most reliable only with demo events.

- Event categories are estimated using keywords.
 Category labels are assigned using simple keyword matching. Events with missing or unclear category information may receive a generic event label.

- Some colors do not fully support dark mode.
 A few category badges and icons use hard-coded colors instead of the main theme system, which may cause inconsistent contrast or appearance in dark mode.

- Website event parsing has limitations.
 The website parser supports standard HTML pages, but it may not work with websites that require JavaScript to load content, block automated requests, or contain unusually large pages.

- AI features have limited failure handling.
 AI event parsing and the daily digest depend on a single request to the AI service. There is currently no caching, automatic retry system, or strong fallback when the service is slow or rate-limited.

### Testing Gaps

- Several major pages do not have direct automated tests.
 The Dashboard, Calendar, Friends, and Sources pages are not fully covered by page-level tests.

- Supabase service functions are not fully tested.
 Event, friend, group, source, and profile database services do not have complete unit-test coverage.

- There are no complete end-to-end workflow tests.
 The current tests do not fully simulate a user creating, editing, and deleting an event, completing a friend-request workflow, or creating and managing a shared group calendar.

- Supabase Edge Functions are not automatically tested.
 The AI event parser, website parser, and daily digest functions do not have automated tests covering all validation and failure cases.

- Privacy and event-visibility behavior is not covered by tests.
 There are no tests confirming that friends-only visibility saves correctly or that privacy settings restrict access as intended.

Product Backlog: Provide a list the high priority user stories and bug fixes that can serve as a  guide for a follow-on project.

### 1. Instagram Event Integration

User Story:
 As a user, I want SlugSync to collect events from Instagram accounts so that I can discover campus and community events without checking multiple pages.

Acceptance Criteria:

- Users can add or select an Instagram account as an event source.

- SlugSync extracts the event title, date, time, location, and description.

- Users can review imported events before saving them.

- Confirmed events are stored in Supabase and displayed on the dashboard.

- Duplicate and incomplete events are handled correctly.

Reason Not Completed:
 Instagram restricts automated access to posts and requires approved API access, authentication, and additional setup. This made a reliable integration too complex for the project timeline.

### 3. Complete External Website Event Parsing

### User Story:
 As a user, I want to add an event website so that SlugSync can find events from sources that interest me.

### Acceptance Criteria:

### Users can add, view, and remove their own website sources.

### SlugSync fetches and parses supported websites.

### Parsed events are shown for confirmation before being saved.

### Confirmed events are stored in Supabase.

### Blocked websites, missing information, and unsupported formats show clear error messages.

### Reason Not Completed:
 Websites use different layouts and may block automated requests. Creating a parser that works consistently across many websites required more development and testing than the project schedule allowed.

User Story:
 As a user, I want SlugSync to collect events from Discord servers so that I can find club and community events in one place.

Acceptance Criteria:

- An authorized Discord server or channel can be connected to SlugSync.

- Event information is extracted from approved channels.

- Users can review events before adding them to the app.

- Confirmed events are stored in Supabase and displayed correctly.

- The system handles missing permissions, deleted messages, and invalid event information.

Reason Not Completed:
 Discord requires a bot, server permissions, authorization from server administrators, and reliable message parsing. Completing and testing this securely was not realistic within the available time.

### 3. Complete External Website Event Parsing

User Story:
 As a user, I want to add an event website so that SlugSync can find events from sources that interest me.

Acceptance Criteria:

- Users can add, view, and remove their own website sources.

- SlugSync fetches and parses supported websites.

- Parsed events are shown for confirmation before being saved.

- Confirmed events are stored in Supabase.

- Blocked websites, missing information, and unsupported formats show clear error messages.

Reason Not Completed:
 Websites use different layouts and may block automated requests. Creating a parser that works consistently across many websites required more development and testing than the project schedule allowed.

### 4. Replace Remaining Mock and Hard-Coded Event Data

User Story:
 As a user, I want all events and suggestions to come from real data sources so that the information shown in SlugSync is current and accurate.

Acceptance Criteria:

- Dashboard events are loaded from Supabase or an approved external source.

- Suggested events are generated from real stored event data.

- Mock events are removed from the production version.

- Loading, empty, and database error states are handled.

- Data remains available after refreshing or signing back in.

Known Issue:
 Some dashboard content and event suggestions still rely on mock or hard-coded data instead of being fully connected to Supabase or external sources.

### 5. Connect All Profile Settings to App Behavior

User Story:
 As a user, I want my profile, interests, privacy settings, and availability to affect the rest of the app so that SlugSync reflects my actual preferences.

Acceptance Criteria:

- Interests directly affect dashboard recommendations and filtering.

- Availability is used when displaying or suggesting events.

- Privacy settings control what other users can view.

- Profile changes update throughout the app without requiring a new session.

- All settings are stored and retrieved from Supabase.

Known Issue:
 The profile page stores and displays several settings, but some settings are not yet used throughout the full application.

### 6. Expand End-to-End and Integration Testing

User Story:
 As a developer, I want complete automated testing of the main user workflows so that future updates do not break existing functionality.

Acceptance Criteria:

- Tests cover signup, login, logout, and session persistence.

- Tests cover creating, editing, deleting, and viewing events.

- Tests cover profile updates and preference filtering.

- Tests cover navigation between the dashboard, calendar, and profile.

- Tests verify data persistence through Supabase.

- Tests run successfully before code is merged or released.

Known Issue:
 The current test suite covers major components and features, but it does not test every user interaction or complete end-to-end workflow.

Note: There will be no penalty for system failures during the project review that are due to known problems.

Last modified: 2023 05 26