# Sprint 1 Report

Product Name: SlugSync

Date: 7/6/26

## Actions to Stop Doing

The team should stop delaying the start of implementation work after sprint planning. The repo wasn't initialized until 7/3, despite the sprint plan being finalized on 7/2. That gap compressed a 4-day planning-to-completion window into effectively 3 working days.

## Actions to Start Doing

The team should start communicating earlier when a task is blocking someone else's work. Several tasks in this sprint (e.g., calendar UI depending on library setup, event CRUD depending on Supabase schema) had sequential dependencies within the same story, and delays in one task had downstream effects on others.

## Actions to Keep Doing

The team should keep the current pace of execution. All 4 user stories were completed, and the team finished in less time than originally estimated (18 actual hours vs. 25.5 estimated hours). That said, the gap between estimate and actual suggested estimates were padded rather than tight — future sprints should aim for estimates closer to actual effort rather than treating a large margin as evidence of efficiency.

## Work Completed / Not Completed

Completed:

- User Story 1.1 — Dashboard (3 pts)

- User Story 1.2 — Calendar view (5 pts)

- User Story 1.3 — Account profile (4 pts)

- User Story 1.4 — Event add/edit/delete (5 pts)

Not Completed:

- None. All 4 user stories planned for Sprint 1 were completed.

## Work Completion Rate

- Total user stories completed: 4

- Total estimated ideal work hours completed: 25.5 hrs (estimated) / ~18 hrs (actual)

- Total days in sprint: 4 (7/3–7/6)

- User stories/day: 4 ÷ 4 = 1.0

- Ideal work hours/day: 18 ÷ 4 = 4.5

- Average user stories/day across all sprints to date: N/A (first sprint)

- Average ideal work hours/day across all sprints to date: N/A (first sprint)

Final sprint burnup chart: