Team Name: SlugSync

Completion Date: 7/12/2026

Revision #: 1

Revision Date: 7/7/26

Goal: Extend the dashboard into a community-facing platform by adding personal/community view separation, Discord-sourced event ingestion, preference-based filtering, and AI-assisted calendar management. Decide on a visual theme and style the calendar to match.

- User Story 2.1 ("As a user I want announcements from Discord Channels I'm in to be automatically added to the dashboard so I can choose to add it to my schedule") — 13 pts

  - Task 1: Set up Discord bot/webhook listener for channel announcements (1.75 hrs)

  - Task 2: Parse announcement messages for event data (date, time, location) (1.5 hrs)

  - Task 3: Store parsed events in Supabase (0.75 hrs)

  - Task 4: Add UI control for users to add detected events to their schedule (1 hr)

- User Story 2.2 ("As a user I want the web page to have a personal and community dashboard so I have the choice to view either") — 2 pts

  - Task 1: Design toggle/tab UI for personal vs. community view (0.5 hrs)

  - Task 2: Implement Supabase query filtering for personal vs. community events (0.75 hrs)

  - Task 3: Wire toggle state to dashboard component (0.5 hrs)

- User Story 2.3 ("As a user I want to be able to post events into the dashboards so people can see them and add them to their schedule") — 5 pts

  - Task 1: Build event creation form for posting to community dashboard (0.75 hrs)

  - Task 2: Implement Supabase insert for community-posted events (0.5 hrs)

  - Task 3: Add "add to my schedule" action on community events (0.75 hrs)

  - Task 4: Display posted events in community dashboard feed (0.75 hrs)

- User Story 2.4 ("As a user I want the dashboard filtered to my preferences so I see [relevant content]") — 5 pts

  - Task 1: Design preferences/filter UI (clubs, classes, categories) (0.75 hrs)

  - Task 2: Store user preferences in Supabase (0.5 hrs)

  - Task 3: Implement filtered query logic on dashboard fetch (0.75 hrs)

  - Task 4: Apply filters to dashboard rendering (0.5 hrs)

- User Story 2.5 ("As a user I want my AI assistant to add/remove/edit events in my calendar so I don't have to") — 8 pts

  - Task 1: Connect Claude API to web application (1.25 hrs)

  - Task 2: Design assistant interface for calendar commands (0.75 hrs)

  - Task 3: Implement command parsing to map natural language to calendar actions (1.75 hrs)

  - Task 4: Wire AI actions to Supabase calendar CRUD (add/remove/edit) (1 hr)

Sprint 2 total estimated hours: 16.75 hrs

Team Roles:

Jayna: Product Owner/Developer

Emiliano: Developer

Ridhin: Developer

Richie: Developer

Kevin: Scrum Master/Developer

Initial Task Assignment

Remaining Tasks: US 2.3, US 2.4, Task 2.5.4

Jayna: US 2.5: task 1,2,3

Emiliano: US 2.2: task 1,2,3

Ridhin: US2.4

Richie: US2.3

Kevin: US 2.1: task 1,2,3,4

Initial burnup chart: https://github.com/users/Richie59943/projects/4/insights/4

Initial scrum board: https://github.com/users/Richie59943/projects/4/views/1

Scrum times:

- Tuesday, after TA meeting

- Thursday, after TA meeting

- Friday 4pm