Sprint 2 Report

Product Name: SlugSync

Scrum Master: Kevin

Report Date: 7/12/26

Actions to Stop Doing:

Pushing to git without submitting a pull request that can start conflicts within the repo. Time management needs to be improved as well as the attendance and behavior during scrum meetings were left unsatisfactory.  Many instances of distractions were present during the meetings such as bantering.

Actions to Start Doing

Begin working on tasks early within the sprint and being able to communicate with other team members on certain tasks that require the completion of other tasks and such dependencies. Removing the duplicate files created within the project that causes bloat. Attendance within scrum meetings as well as being on time must be improved as time passes.

Actions to Keep Doing

The team should continue with the pace of completed works in order to assure that the project meets the deadline set.

Work Completed / Not Completed

Completed:

- User Story 2.1 — Discord-sourced event announcements on dashboard (13 pts)

- User Story 2.2 — Personal/community dashboard toggle (2 pts)

- User Story 2.3 — Post events to community dashboard (5 pts)

- User Story 2.4 — Preference-based dashboard filtering (5 pts)

- User Story 2.5 — AI assistant calendar management (8 pts)

Not Completed:

All 5 user stories planned for Sprint 2 were completed.

Work Completion Rate

Total user stories completed: 5

• Total estimated ideal work hours completed: 86.5 hrs estimated / approximately 70 hrs actual

• Total days in sprint: 8 (7/12–7/19)

• User stories/day: 7 ÷ 8 = 0.875, or approximately 0.88

• Ideal work hours/day: 70 ÷ 8 = 8.75

Final sprint burnup chart: